# Verdict v0.3.4: Adoption Hardening

"15 minuten van repo → werkende CI gate, zonder Slack-support"

Baseline: v0.3.3 (Calibration)  |  Effort: ~1.5 week (5 PRs)

# 1. Top 10 Failure Modes → PR Mapping

| # | Failure Mode | PR | Mitigation |
| --- | --- | --- | --- |
| 1 | Trace miss (prompt drift) | 3.4.1 | Closest match hints + Levenshtein |
| 2 | Baseline churn | 3.4.4 | Troubleshooting doc + max_drop guidance |
| 3 | Schema/version drift | 3.4.1 | Baseline mismatch diagnostic |
| 4 | Cache confusion | 3.4.3 | Separate cache keys (db vs precompute) |
| 5 | Embedding dims mismatch | 3.4.1 | Show dims + model IDs + fix command |
| 6 | Judge variance confusion | 3.4.4 | Doc: WARN/UNSTABLE uitleg + k=5 |
| 7 | CI forks/permissions | 3.4.3 | Fork detection + skip SARIF |
| 8 | Path resolution (monorepo) | 3.4.3 | workdir input + consistent resolution |
| 9 | Large trace performance | 3.4.5 | doctor: trace stats + perf hints |
| 10 | No "what to do next" | 3.4.1 | Every error has fix steps |

# 2. PR Stack

## PR-3.4.1: Error Taxonomy + Actionable Diagnostics

Effort: 2 days  |  Mitigates: #1, #3, #5, #10

Scope: Central Diagnostic struct met error_code, message, fix_steps, context

Example output:

Error [E001] Trace miss for test 't3_rag_qa'
  Expected: "What is the capital of France?"
  Closest:  "What is the capitol of France?" (sim: 0.96)
  Fix:
  1. Update prompt template to match trace
  2. Or re-record: verdict trace ingest --input new.jsonl
  3. Or verify: verdict trace verify --config eval.yaml

Files:

- crates/verdict-core/src/errors/diagnostic.rs (NEW)

- crates/verdict-core/src/trace/verify.rs — closest match

- crates/verdict-core/src/engine/runner.rs — strict replay diagnostics

DoD:

- Trace miss shows closest match + diff

- Embedding dims mismatch shows both dims + fix command

- All errors have 1-3 actionable fix steps

## PR-3.4.2: verdict validate (Dry-Run)

Effort: 1.5 days  |  Mitigates: Shift-left failures

CLI:

verdict validate \
  --config eval.yaml \
  --trace-file traces/ci.jsonl \
  --baseline baseline.json \
  --replay-strict
# Output:
✓ Config: eval.yaml (5 tests, 3 metrics)
✓ Trace: 5/5 prompts covered
✓ Baseline: compatible (suite=demo, schema=v1)
✓ Strict replay: embeddings ✓, judge ✓
Ready for CI.

Files:

- crates/verdict-cli/src/cli/commands/validate.rs (NEW)

- crates/verdict-core/src/validate/mod.rs (NEW)

DoD:

- Exit 0 = ready, Exit 2 = config/setup error

- Missing strict replay data shows exact precompute command

## PR-3.4.3: verdict-action Hardening

Effort: 1 day  |  Mitigates: #4, #7, #8

New inputs:

inputs:
  workdir:         # Working directory (monorepos)
    default: '.'
  sarif:           # Upload SARIF to Code Scanning
    default: 'auto'  # auto-skip on forks
  upload_baseline_artifact:
    default: 'true'

Cache key improvements:

# Separate caches to prevent "cache masking"
key: verdict-db-[os]-[version]-[hash(config)]
key: verdict-precompute-[os]-[hash(traces)]

DoD:

- Fork PRs don't fail on SARIF upload

- Monorepo with workdir=packages/ai works

- Cache keys prevent stale data masking

## PR-3.4.4: Troubleshooting Cookbook

Effort: 0.5 day  |  Mitigates: #2, #6, all

TROUBLESHOOTING.md sections:

- "Trace miss" → verify command + prompt alignment

- "Baseline churn" → max_drop tuning + when to update

- "Strict replay missing data" → precompute commands

- "Embedding mismatch" → dims + model alignment

- "Judge disagreement" → k=3 vs k=5, WARN meaning

- "Cache confusion" → refresh-cache flag

- "Monorepo paths" → workdir configuration

- "Performance issues" → doctor + trace stats

DoD:

- Each Top-10 failure mode has a doc section with fix steps

## PR-3.4.5: verdict doctor

Effort: 1 day  |  Mitigates: #9, feedback quality

CLI:

verdict doctor \
  --config eval.yaml \
  --trace-file traces/ci.jsonl \
  --out doctor.json

Output (doctor.json):

{
  "verdict_version": "0.3.4",
  "os": "linux", "arch": "x86_64",
  "config": { "path": "eval.yaml", "tests_count": 5 },
  "trace": { "entries": 127, "coverage": "5/5 prompts" },
  "baseline": { "schema_version": "v1", "suite": "demo" },
  "cache": { "db_size_mb": 12.4, "embeddings_cached": 89 },
  "recent_diagnostics": [
    { "code": "E001", "count": 3 }
  ]
}

DoD:

- JSON output can be pasted in GitHub issue for support

- Trace stats show performance hints

# 3. Timeline

| Day | PR | Owner | Deliverable |
| --- | --- | --- | --- |
| 1-2 | PR-3.4.1 | Tech Lead | Error taxonomy + diagnostics |
| 3-4 | PR-3.4.2 | Tech Lead | validate command |
| 5 | PR-3.4.3 | SDK/DX | Action hardening |
| 6 | PR-3.4.4 | DevRel | Troubleshooting docs |
| 7 | PR-3.4.5 | Tech Lead | doctor command |
| 8 | Release | All | Tag v0.3.4 |

# 4. Release Checklist

- CHANGELOG.md: "Adoption hardening" + bullets per PR

- README.md: add validate + doctor to quickstart

- verdict-action/README.md: updated inputs

- docs/TROUBLESHOOTING.md: all 10 failure modes

- Tag v0.3.4 + release assets

- Action @v1 → v0.3.4

# 5. After v0.3.4 → v0.4.0 Agent Traces

- Episode/step storage in SQLite

- trace_must_call_tool / trace_must_not_call_tool

- Agent framework adapters (LangChain, AG2)

───────────────────────────────────────────

Start: PR-3.4.1 diagnostic.rs + trace verify closest match hints