Verdict v0.4.0 Execution Doc — Agent-Ready Traces & Tool-Call Assertions

Datum: 2025-12-22  |  Status: Planning  |  Target: v0.4.0

Context en SOTA (december 2025)

v0.3.x heeft Verdict van ‘engine’ naar ‘workflow product’ gebracht (offline CI, calibration, hygiene, diagnostics, validate, doctor). v0.4.0 bouwt hierop door agentic traces en tool-calling correctness als first-class citizens te maken, zodat teams agent-gedrag kunnen gaten zonder live calls.

SOTA-signalen (waarom dit nu):

OpenTelemetry GenAI semantic conventions ondersteunen expliciete agent- en tool-spans (o.a. invoke_agent, execute_tool) — de lingua franca voor observability.

BFCL v4 is een de-facto benchmark voor function calling en beoordeelt tool-use correctness met programmatic/AST-verificatie (niet alleen ‘scores’).

SWE-bench Verified/Pro zijn de dominante benchmarks voor agentic coding; de community beweegt richting trace-/replay-gebaseerde evaluatie en regressieharnassen.

Doelen en Non-goals

Doelen

Traces als ‘agent episodes’: Episode → Step → ToolCall (schema v2), ingest & opslag in SQLite.

Nieuwe assertions op traces: must_call_tool, must_not_call_tool, tool_sequence, max_steps, max_cost, output_schema/tool_args_schema.

OTel ingest: GenAI semconv spans → Verdict episode/step events, zonder framework-specifieke code.

Blijft offline/replay-first: alles moet werken met precomputed data + --replay-strict.

Non-goals (bewust)

Geen ‘agent runtime’ bouwen (Verdict blijft evaluator/runner).

Geen volledige SWE-bench harness in core; wel een voorbeeld/adapter die laat zien hoe je een run als episode trace kunt evalueren.

Geen nieuwe online dependency in CI; live calls blijven opt-in.

Key workflow

# 1) Ingest (bijv. OTel export of logs)
verdict trace ingest-otel --in otel_spans.jsonl --out episodes.jsonl

# 2) Precompute (optioneel, voor offline CI)
verdict trace precompute-embeddings --trace episodes.jsonl --out episodes_enriched.jsonl ...
verdict trace precompute-judge --trace episodes_enriched.jsonl --out episodes_enriched.jsonl ...

# 3) Validate + Gate
verdict validate --config eval.yaml --trace-file episodes_enriched.jsonl --replay-strict
verdict ci --config eval.yaml --trace-file episodes_enriched.jsonl --replay-strict --baseline baseline.json

Top 10 failure modes (carry-over) en mitigaties

Deze blijven de primaire bron van design partner tickets. v0.4.0 mag hier niets regressieren en moet waar mogelijk extra guardrails toevoegen.

1) Trace miss (prompt drift) → diagnostics + validate + doctor; v0.4: episode/step matching met ‘closest span’ hints.

2) Baseline churn → hygiene report + ‘drift’ hints; v0.4: tool-call baselines (signature hashing) om ruis te beperken.

3) Schema/version drift → schema v2 + auto-upgrade; validate checkt schema_version en compat.

4) Cache confusion → split caches in action; doctor toont cache sizes + keys; v0.4: episode cache keys include schema v2.

5) Embedding dims mismatch → diagnostic E_EMB_DIMS; v0.4: dims check ook op episode-level embeddings.

6) Judge variance confusion → calibrate + hygiene; v0.4: per-tool/per-step breakdown in report output.

7) CI forks/permissions → action hardening; v0.4: keep SARIF auto logic.

8) Path resolution (monorepo) → action workdir + resolver; v0.4: ingest/episode paths respect workdir.

9) Large trace performance → ingest dedup + streaming; v0.4: episode indexing + SQLite for fast queries.

10) ‘No what to do next’ → diagnostics fix_steps + TROUBLESHOOTING; v0.4: failing-step pinpoint + suggested actions.

PR Stack (v0.4.0)

PR-4.0.1: Trace Schema V2 (Episode/Step/ToolCall) + V1→V2 upgrader (3d)

Introduce TraceEntryV2 / EpisodeV1/V2 models (span-like).

Define deterministic ordering: (episode_id, step_index) or (timestamp, span_id) with tie-breakers.

Implement auto-upgrade for existing V1 trace entries (single-step episodes).

Update trace verify/ingest to understand V2.

Acceptance: bestaande v0.3.x traces blijven werken; nieuwe v2 traces verifiëren; `verdict trace verify` geeft concrete mismatches + hints.

PR-4.0.2: SQLite storage (episodes, steps, tool_calls) + migrations (2d)

Nieuwe tabellen + indices (episode_id, step_id, tool_name).

Store APIs: insert_episode, insert_steps, insert_tool_calls; query helpers voor first failing step.

Backfill: bij ingest of run worden episodes/steps opgeslagen voor snelle reporting.

Acceptance: `verdict ci` kan episodes opslaan en ‘first failing step’ tonen zonder perf regressie op small traces.

PR-4.0.3: Agent Assertions + BFCL-style tool verification (4d)

Nieuwe Expected types: trace_must_call_tool, trace_must_not_call_tool, trace_tool_sequence, trace_max_steps, trace_max_cost_usd.

Tool call verification: canonicalize args (order-insensitive), JSONSchema/AST checks, strict vs lenient modes.

Reporting: failure includes step_id, tool name, args diff, suggested fix.

Acceptance: voorbeelden slagen/falen deterministisch; errors zijn actionable; baseline gating werkt met tool-call signatures.

PR-4.0.4: OpenTelemetry ingest adapter (2–3d)

Input: JSONL export van spans (OTLP JSON) of collector-export; output: episodes.jsonl (V2).

Mapping: gen_ai spans (invoke_agent, execute_tool, generate_content) → steps/tool_calls.

Preserve correlation IDs (trace_id/span_id) als episode_id/step_id.

Acceptance: minimal OTel fixture kan worden ingested; validate/ci kan assertions uitvoeren op de resulterende episodes.

PR-4.0.5: Golden Examples + Docs (2d)

examples/agent-function-calling: tool schema + must_call_tool assertions.

examples/web-search-agent: execute_tool + sequence assertions (BFCL-inspired).

docs/AGENTS.md: how-to instrument, export OTel, ingest, gate in CI.

PR-4.0.6: Release v0.4.0 (1d)

Bump versions + changelog + README updates.

Tag v0.4.0, verify release assets + verdict-action docs examples updated.

Code Skeleton

Indicatieve module-structuur (richtinggevend, niet exact):

crates/
  verdict-core/
    src/
      agent/
        mod.rs
        assertions.rs          # trace_* assertions
        tool_verify.rs         # canonicalization + schema/AST checks
      trace/
        v2/
          schema.rs            # Episode/Step/ToolCall structs
          upgrade.rs           # V1→V2
          otel_ingest.rs       # OTel → V2 mapping
        ingest.rs              # existing; extend to v2
        verify.rs              # understands v1+v2
      storage/
        schema.rs              # DDL + migrations (episodes/steps/tool_calls)
        store.rs               # insert/query helpers
      report/
        console.rs             # print first failing step + suggestions
  verdict-cli/
    src/cli/commands/
      trace.rs                 # add ingest-otel subcommand
      validate.rs              # reuse (v0.3.4)
      doctor.rs                # reuse (v0.3.4)
tests/
  otel_ingest_smoke.sh
  agent_assertions_smoke.sh
examples/
  agent-function-calling/
  web-search-agent/

Data contracts (V2 JSONL)

{
  "schema_version": 2,
  "type": "verdict.episode",
  "episode_id": "trace_id:.../root_span:...",
  "input": { "prompt": "...", "context": [...] },
  "steps": [
    { "step_id": "span_id:...", "kind": "invoke_agent", "name": "planner", "ts_ms": 1730000000000, "attrs": {...} },
    { "step_id": "span_id:...", "kind": "execute_tool", "tool": { "name": "web_search", "args": {...}, "result": {...} }, "attrs": {...} }
  ],
  "meta": { "verdict": { "embeddings": {...}, "judge": {...} } }
}

Acceptance criteria (Definition of Done)

OTel ingest → episodes.jsonl → validate → ci werkt end-to-end zonder live calls (met --replay-strict).

Minstens 2 golden examples die copy/paste werken in 15 minuten.

Console output pinpoint ‘first failing step’ + tool args diff + fix_steps.

Geen regressies op v0.3.4 adoptie (action, validate, doctor, diagnostics).