# Verdict v0.3.x Execution Plan

"Frictionless Product" — Ship → Learn → Tighten

Datum: 21 december 2025

Input: Evals Lead feedback + Top 10 Failure Modes analyse

# 1. Release Strategie

| Version | Codename | Goal |
| --- | --- | --- |
| v0.3.0 | Stability | ✅ DONE: Incremental + Flake handling |
| v0.3.1 | Adoption | "Ik heb geen Rust, ik wil één Action step en klaar." |
| v0.3.2 | Trace Lifecycle | Offline CI als default — grootste product-winst |
| v0.3.3 | Calibration | Actionable thresholds — voorkom "waarom 0.85?" discussies |

# 2. Failure Mode → Release Mapping

De top 10 failure modes die design partners gaan ervaren, gemapped naar welke release ze fixt:

| # | Failure Mode | Fix In | Solution |
| --- | --- | --- | --- |
| 1 | Trace miss (prompt drift) | v0.3.2 | trace verify + "closest match" hints |
| 2 | Baseline churn | v0.3.3 | calibrate + baseline diff report |
| 3 | Semsim negation blindness | Docs | Example: semsim + must_contain combo |
| 4 | LLM-judge instability | v0.3.0 ✅ | Multi-sample voting, Flaky status |
| 5 | Score interpretation ("0.83?") | v0.3.3 | calibrate → p50/p90 + concrete thresholds |
| 6 | Retrieval variability (RAG) | v0.3.2 | Trace includes retrieval chunks |
| 7 | Cache collision / mixed mode | v0.3.2 | --replay-strict + source field |
| 8 | Incremental skip confusion | v0.3.0 ✅ | --explain-skip |
| 9 | CI permissions (forks, SARIF) | v0.3.1 | Action golden path + skip SARIF on forks |
| 10 | DB migration / state issues | v0.3.0 ✅ | Safe migration v0.2→v0.3 |

# 3. v0.3.1 Adoption Release

Doel: "Ik heb geen Rust, ik wil één Action step en klaar."

Timeline: 1 week

## PR-3.1.1: Release Workflow

- .github/workflows/release.yml

- Build matrix: Linux x86_64-musl, macOS x86_64, macOS arm64

- Assets: tar.gz + SHA256SUMS

DoD:

- Tag push → GitHub Release met binaries + checksums

## PR-3.1.2: verdict-action Golden Path

Action inputs:

inputs:
  verdict_version:
    description: 'Version to download (e.g., v0.3.1)'
    default: 'latest'
  config:
    description: 'Path to verdict.yaml'
    default: 'verdict.yaml'
  trace_file:
    description: 'Path to trace JSONL (enables offline mode)'
    required: false
  baseline:
    description: 'Path to baseline.json for regression gating'
    required: false
  export_baseline:
    description: 'Path to export new baseline'
    required: false
  cache_mode:
    description: 'Cache strategy: off | verdict-cache | full'
    default: 'verdict-cache'

Cache strategy:

- off: No caching

- verdict-cache: Cache ~/.verdict/cache + ~/.verdict/embeddings (default)

- full: + .eval/ directory (opt-in, risky)

Cache key:

verdict-${{ runner.os }}-${{ inputs.verdict_version }}-${{ hashFiles(config, trace_file, baseline) }}

DoD:

- Copy-paste workflow werkt in nieuwe repo

- SARIF upload auto-skip op forks

## PR-3.1.3: Examples Pack

- examples/rag-grounding/ — faithfulness + semsim

- examples/negation-safety/ — semsim + must_contain combo

- examples/baseline-gate/ — complete CI workflow

DoD:

- "15 min from zero" proof — nieuwe user kan example runnen

# 4. v0.3.2 Trace Lifecycle

Doel: Offline CI als default — de stap die design partners echt gaan voelen

Timeline: 2 weken

## CLI Surface: 3 Commands

# 1. Ingest: normalize + validate + dedupe
verdict trace ingest \
  --input traces/raw/*.jsonl \
  --output traces/ci.jsonl \
  --schema v1
# 2. Verify: coverage check against config
verdict trace verify \
  --trace traces/ci.jsonl \
  --config verdict.yaml
  # Output: "3/5 tests covered, missing: t4, t5"
  # Hint: "t4 prompt differs: expected 'Hello {name}', got 'Hello {user}'"
# 3. Precompute: embeddings + judge ahead of CI
verdict trace precompute-embeddings \
  --trace traces/ci.jsonl \
  --model text-embedding-3-small
verdict trace precompute-judge \
  --trace traces/ci.jsonl \
  --metrics faithfulness,relevance

## PR-3.2.1: Trace Module in Core

- verdict-core/src/trace/schema.rs — TraceEntry, TraceSchema v1

- verdict-core/src/trace/ingest.rs — normalize, validate, dedupe

- verdict-core/src/trace/verify.rs — coverage check, "closest match" hints

DoD:

- ingest + verify op JSONL werkt met actionable errors

## PR-3.2.2: Precompute

- verdict trace precompute-embeddings

- verdict trace precompute-judge

- Output trace bevat meta.verdict.embeddings, meta.verdict.judge

DoD:

- CI kan volledig offline draaien met precomputed trace

## PR-3.2.3: Strict Replay Mode

CRITICAL GUARDRAIL:

# CLI flag
verdict ci --replay-strict --trace traces/ci.jsonl
# Or in verdict.yaml
settings:
  replay: strict  # off | warn | strict
# Behavior:
# - strict: FAIL if any live LLM call happens (exit 2)
# - warn: Log warning but continue
# - off: Allow mixed mode (default for local dev)

DoD:

- In CI kun je garanderen "no network" — teams maken geen per-ongeluk kosten

# 5. v0.3.3 Calibration

Doel: Actionable thresholds — voorkom "waarom 0.85?" discussies

Timeline: 1 week

## PR-3.3.1: Calibrate Command

verdict calibrate \
  --run run.json \
  --out calibration.md \
  --format md,json

Output (calibration.md):

# Calibration Report
## Metric: semantic_similarity
| Stat | Value |
|------|-------|
| p50  | 0.87  |
| p90  | 0.92  |
| p95  | 0.94  |
| min  | 0.71  |
| max  | 0.98  |
**Recommended thresholds:**
- min_floor: 0.75 (p10)
- max_drop: 0.03 (based on p90 delta)
## Metric: faithfulness
...
## Most Unstable Tests (high variance)
| Test ID | Variance | Baseline Changes (30d) |
|---------|----------|------------------------|
| t3_rag  | 0.12     | 4                      |
| t7_qa   | 0.09     | 2                      |
**Recommendation:** Consider quarantining t3_rag

DoD:

- Teams kunnen copy-paste thresholds naar config

# 6. Repo Structure (Target)

crates/
  verdict-cli/
    src/cli/commands/
      run.rs
      ci.rs
      trace.rs          # NEW: verdict trace <subcommands>
      calibrate.rs      # NEW: verdict calibrate
    src/cli/mod.rs
  verdict-core/
    src/
      runner.rs
      store.rs
      trace/              # NEW
        mod.rs
        schema.rs
        ingest.rs
        verify.rs
        precompute.rs
      replay/             # NEW
        mod.rs            # strict replay enforcement
      calibration/        # NEW
        mod.rs
        stats.rs
        recommendations.rs
  verdict-metrics/
    src/...
verdict-action/
  action.yml
  README.md
  .github/workflows/test-action.yml
examples/
  README.md
  rag-grounding/
    verdict.yaml
    traces/
    .github/workflows/ci.yml
  negation-safety/
  baseline-gate/
docs/
  user-guide.md
  ci-baseline-workflow.md
  TRACE-LIFECYCLE.md       # NEW

# 7. Acceptance Tests (CI Contracts)

Deze workflows draaien in CI als regressie-contract:

# .github/workflows/acceptance.yml
name: Acceptance Tests
on: [push, pull_request]
jobs:
  # Contract 1: Fresh install works
  fresh-install:
    runs-on: ubuntu-latest
    steps:
      - uses: verdict-eval/action@v0.3.1
        with:
          config: examples/rag-grounding/verdict.yaml
          trace_file: examples/rag-grounding/traces/ci.jsonl
  # Contract 2: Baseline gate blocks regression
  baseline-gate:
    runs-on: ubuntu-latest
    steps:
      - uses: verdict-eval/action@v0.3.1
        with:
          config: examples/baseline-gate/verdict.yaml
          baseline: examples/baseline-gate/baseline.json
        continue-on-error: true
      - run: test $? -eq 1  # Should fail
  # Contract 3: Incremental skips unchanged
  incremental:
    runs-on: ubuntu-latest
    steps:
      - uses: verdict-eval/action@v0.3.1
        with:
          config: examples/rag-grounding/verdict.yaml
          cache_mode: full
      - uses: verdict-eval/action@v0.3.1
        with:
          config: examples/rag-grounding/verdict.yaml
          cache_mode: full
      - run: grep "Skipped" verdict-output.json
  # Contract 4: Strict replay fails on live call
  strict-replay:
    runs-on: ubuntu-latest
    env:
      OPENAI_API_KEY: ""  # No API key
    steps:
      - uses: verdict-eval/action@v0.3.1
        with:
          config: examples/rag-grounding/verdict.yaml
          trace_file: examples/rag-grounding/traces/incomplete.jsonl
          extra_args: "--replay-strict"
        continue-on-error: true
      - run: test $? -eq 2  # Should fail with config error

# 8. Timeline Summary

| Version | Effort | Owner | Key Deliverable |
| --- | --- | --- | --- |
| v0.3.0 | ✅ Done | Tech Lead | Incremental + Flake |
| v0.3.1 | 1 week | SDK/DX | Action golden path |
| v0.3.2 | 2 weeks | Tech Lead | Trace lifecycle |
| v0.3.3 | 1 week | Evals Lead | Calibrate command |

Totaal: ~4 weken tot v0.3.3 (exclusief design partner feedback loops)

───────────────────────────────────────────

Next action: Ship v0.3.0 tag, start PR-3.1.1 release workflow