# Implementatieplan: Verdict CLI

"The CI-first PR regression gate for LLMs and agents"

Versie: 2.0 (post ADR-003)

Datum: 20 december 2025

Gebaseerd op: ADR-001 v2.0, RFC-001 Packaging, ADR-003 PR Gate Scope + Worldmodel Traces

# Wat is veranderd (ADR-003)

ADR-003 voegt vijf cruciale capabilities toe aan de MVP:

| Feature | Beschrijving |
| --- | --- |
| Incremental execution | Per-test fingerprints (config + expected + metric versions). Skip unchanged tests. |
| Flake engineering | Rerun-on-failure (N=2), classify: deterministic ¦ flaky ¦ unstable ¦ error |
| Quarantine lane | warn/strict/off modes. Flaky tests in quarantine zonder gate te breken. |
| Compare mode | Baseline vs candidate. Pairwise + swap mitigation. Sequential early-stop. |
| Worldmodel traces | Episode/step storage. trace_must_call_tool, trace_must_not_call_tool assertions. |

# 1. Bijgewerkte Milestones

| Week | Release | Milestone |
| --- | --- | --- |
| 2 | v0.0.1 | Internal: CLI skeleton + SQLite schema + fingerprint engine |
| 4 | v0.1.0 | Alpha: Incremental + flake handling + quarantine + JUnit |
| 6 | v0.2.0 | MVP: Compare mode + SARIF + GitHub Action + trace assertions |
| 8 | v0.3.0 | LLM-as-judge + semantic similarity + full worldmodel episodes |

# 2. Team Allocatie per Week

| Wk | Tech Lead | SDK/DX | Evals Lead | DevRel |
| --- | --- | --- | --- | --- |
| 1 | Workspace + clap | Package claims | Expected types | Partners |
| 2 | SQLite + fingerprints | CI/CD pipeline | Trace schema | Naming ✓ |
| 3 | Flake + rerun | Error messages | Trace metrics | Docs v1 |
| 4 | Quarantine | v0.1.0 release | JUnit output | Launch |
| 5 | Compare mode | Baseline sync | Pairwise judge | Feedback |
| 6 | SARIF output | GH Action | Early-stop | v0.2.0 |
| 7 | LLM client | Multi-sample | Semantic sim | Blog |
| 8 | Episode storage | Trace replay | Faithfulness | v0.3.0 |

# 3. Gedetailleerde Weekplannen

## Week 1: Foundation

Doel: Workspace staat, CLI skeleton werkt, packages geclaimd

### Tech Lead

- 1.1 Cargo workspace: verdict-core, verdict-metrics, verdict-cli

- 1.2 Clap commands: run, ci, init, baseline, compare, quarantine

- 1.3 Config struct met serde_yaml (eval.yaml v1)

- 1.4 Expected enum: MustContain, TraceMustCallTool, TraceMustNotCallTool, JsonSchema

### SDK/DX Engineer

- 1.5 Claim 'verdict' op PyPI, npm, crates.io

- 1.6 Setup homebrew-verdict tap

## Week 2: Storage & Fingerprints

Doel: SQLite schema, incremental execution via fingerprints

### Tech Lead

- 2.1 SQLite schema: runs, test_cases, results, attempts, episodes, steps

- 2.2 Fingerprint engine: hash(config + expected + metric_version)

- 2.3 --incremental flag: skip unchanged tests

- 2.4 Streaming writes naar SQLite (niet wachten tot einde)

## Week 3: Flake Engineering

Doel: Rerun-on-failure, test classification

### Tech Lead

- 3.1 --rerun-failures N flag (default: 2)

- 3.2 TestOutcome enum: Pass, Fail, Flaky, Unstable, Error

- 3.3 Attempt tracking (attempt_number, duration_ms, outcome)

- 3.4 VCR cache: hash(model + prompt) → response

### Evals Lead

- 3.5 TraceRulesMetric: TraceMustCallTool, TraceMustNotCallTool

- 3.6 MustContain / MustNotContain metric

## Week 4: Quarantine & v0.1.0

Doel: v0.1.0 public alpha

### Tech Lead

- 4.1 verdict quarantine add/remove/list commands

- 4.2 --quarantine-mode: warn (default) | strict | off

- 4.3 JUnit XML reporter

### SDK/DX

- 4.4 Release v0.1.0 naar PyPI, npm, crates, brew

- 4.5 Install verificatie op verse CI runners

## Week 5: Compare Mode

Doel: Baseline vs candidate comparison

- 5.1 verdict baseline save <name> command

- 5.2 verdict compare --baseline <n> --candidate-run-id <id>

- 5.3 Delta report: improved / regressed / unchanged

- 5.4 Pairwise comparison + swap mitigation (stub)

- 5.5 Threshold: regression_percent: 5.0

## Week 6: SARIF & v0.2.0 MVP

Doel: v0.2.0 MVP met GitHub Action

- 6.1 SARIF 2.1.0 output generator

- 6.2 GitHub Action: verdict-eval/action@v1

- 6.3 SARIF upload naar GitHub Code Scanning

- 6.4 Sequential early-stop voor judge calls

- 6.5 Marketplace listing + badge

## Week 7-8: LLM Judge & Worldmodel

Doel: v0.3.0 LLM-as-judge + full episodes

- 7.1 Multi-provider LLM client (OpenAI, Anthropic)

- 7.2 Multi-sample voting (3 samples, majority)

- 7.3 Semantic similarity (embeddings + cosine)

- 8.1 Full episode recording voor agents

- 8.2 Trace replay/VCR voor tool calls

- 8.3 TraceArgsSchema assertion

- 8.4 Faithfulness metric voor RAG

# 4. SQLite Schema (ADR-003)

-- Core tables
CREATE TABLE runs (
    id INTEGER PRIMARY KEY,
    suite TEXT NOT NULL,
    started_at TEXT NOT NULL,
    finished_at TEXT,
    status TEXT NOT NULL DEFAULT 'running',
    config_hash TEXT NOT NULL
);
CREATE TABLE test_cases (
    id INTEGER PRIMARY KEY,
    suite TEXT NOT NULL,
    test_id TEXT NOT NULL,
    fingerprint TEXT NOT NULL,
    quarantine_reason TEXT,
    UNIQUE(suite, test_id)
);
CREATE TABLE results (
    id INTEGER PRIMARY KEY,
    run_id INTEGER REFERENCES runs(id),
    test_case_id INTEGER REFERENCES test_cases(id),
    outcome TEXT NOT NULL,  -- pass|fail|flaky|unstable|error
    score REAL,
    attempts INTEGER NOT NULL DEFAULT 1,
    duration_ms INTEGER
);
CREATE TABLE attempts (
    id INTEGER PRIMARY KEY,
    result_id INTEGER REFERENCES results(id),
    attempt_number INTEGER NOT NULL,
    outcome TEXT NOT NULL,
    output_json TEXT,
    duration_ms INTEGER
);
-- Worldmodel tables
CREATE TABLE episodes (
    id INTEGER PRIMARY KEY,
    result_id INTEGER REFERENCES results(id),
    started_at TEXT NOT NULL,
    status TEXT NOT NULL DEFAULT 'running'
);
CREATE TABLE steps (
    id INTEGER PRIMARY KEY,
    episode_id INTEGER REFERENCES episodes(id),
    seq INTEGER NOT NULL,
    step_type TEXT NOT NULL,  -- llm_message|tool_call|tool_result
    payload_json TEXT NOT NULL
);
-- VCR Cache
CREATE TABLE cache (
    key TEXT PRIMARY KEY,
    value_json TEXT NOT NULL,
    created_at TEXT NOT NULL
);

# 5. CLI Reference

# Basic
verdict run                           # Run all tests
verdict ci --incremental --rerun-failures 2
# Quarantine
verdict quarantine add --suite demo --test-id t1 --reason "flaky"
verdict quarantine list --suite demo
verdict ci --quarantine-mode warn     # warn|strict|off
# Compare
verdict baseline save main
verdict compare --baseline main --candidate-run-id 123
# Output
verdict ci --output junit
verdict ci --output sarif
verdict ci --output json
# Cache
verdict ci --refresh-cache
verdict cache clear

# 6. Exit Codes

| Code | Meaning | CI Behavior |
| --- | --- | --- |
| 0 | All passed | Continue |
| 1 | Tests failed | Block merge |
| 2 | Config error | User action |
| 3 | Unstable (flaky) | Warning (configurable) |

───────────────────────────────────────────

Plan v2.0 met ADR-003 scope. Naam: Verdict ✓

Eerste actie: cargo build op bestaand skeleton