# Verdict: Herzien Implementatieplan

v3.0 — Scherper, realistischer, gefocust

Datum: 20 december 2025

Status: DRAFT — vereist team alignment

# ADR-004: Scope Keuzes

Dit document corrigeert de scope creep tussen ADR-001 en ADR-003. We maken expliciete keuzes over wat MVP is en wat niet.

## Beslissing 1: Doelgroep = RAG Teams

✓ GEKOZEN: RAG teams met retrieval pipelines en ground truth documenten

✗ UITGESTELD: Multi-agent teams, tool-calling agents, trajectory evaluation

Rationale: RAG heeft meetbare ground truth (retrieved docs), duidelijke failure modes (hallucination, wrong retrieval), en hoge pijn. Agent evaluation is research-grade; de markt is niet klaar voor een CI gate.

## Beslissing 2: Trace Features → v0.5.0+

| Feature | ADR-003 | v3.0 (nu) |
| --- | --- | --- |
| episodes + steps tabellen | Week 2 | v0.5.0+ |
| trace_must_call_tool | Week 3 | v0.5.0+ |
| trace_must_not_call_tool | Week 3 | v0.5.0+ |
| TraceArgsSchema | Week 8 | v0.5.0+ |
| Compare mode (pairwise + swap) | Week 5-6 | v0.4.0 (stub) |

## Beslissing 3: Versimpeld SQLite Schema

-- MVP Schema: 4 tabellen (was 7)
CREATE TABLE runs (
    id INTEGER PRIMARY KEY,
    suite TEXT NOT NULL,
    started_at TEXT NOT NULL,
    status TEXT NOT NULL,  -- running|passed|failed
    config_json TEXT       -- hele config, geen aparte hash
);
CREATE TABLE results (
    id INTEGER PRIMARY KEY,
    run_id INTEGER REFERENCES runs(id),
    test_id TEXT NOT NULL,
    outcome TEXT NOT NULL,  -- pass|fail|skip
    score REAL,
    duration_ms INTEGER,
    attempts_json TEXT,     -- [{attempt:1, outcome:"fail"}, ...]
    output_json TEXT        -- LLM response, embedded
);
CREATE TABLE quarantine (
    suite TEXT NOT NULL,
    test_id TEXT NOT NULL,
    reason TEXT,
    added_at TEXT NOT NULL,
    PRIMARY KEY (suite, test_id)
);
CREATE TABLE cache (
    key TEXT PRIMARY KEY,   -- hash(model + prompt)
    response_json TEXT NOT NULL,
    created_at TEXT NOT NULL
);

Verschil: Geen test_cases tabel (test_id direct in results), geen attempts tabel (embedded JSON), geen episodes/steps (v0.5.0+), geen fingerprints tabel (hash in results).

## Beslissing 4: Realistische Timeline met Buffer

Elke week: 4 dagen werk + 1 dag buffer/bugs/feedback

# 1. Herziene Milestones

| Week | Release | Wat werkt |
| --- | --- | --- |
| 3 | v0.1.0 | Minimum Viable: verdict run + ci, must_contain metric, JUnit output, VCR cache |
| 5 | v0.2.0 | Stable Gate: Rerun-on-failure, quarantine (warn), SARIF, GitHub Action |
| 7 | v0.3.0 | RAG Ready: Semantic similarity, Faithfulness metric (LLM-judge), JSON Schema |
| 9 | v0.4.0 | Compare (stub): Baseline save, simple diff report, geen pairwise |
| 11+ | v0.5.0 | Agent Ready: Episodes, steps, trace assertions (als markt vraagt) |

Let op: Week 8 is nu buffer/hardening, niet feature week. v0.4.0+ is post-MVP.

# 2. Verbeterde Team Allocatie

Probleem v2.0: Tech Lead droeg 70% van features. Single point of failure.

Oplossing: Parallel tracks met duidelijke eigenaarschap. Evals Lead start eerder.

| Wk | Tech Lead | SDK/DX | Evals Lead | DevRel |
| --- | --- | --- | --- | --- |
| 1 | Clap skeleton | Package claims | must_contain metric | Partners |
| 2 | SQLite + runner | CI/CD + musl | VCR cache logic | Docs v1 |
| 3 | JUnit reporter | v0.1.0 release | Test golden set | Launch ✓ |
| 4 | Rerun logic | Error messages | Quarantine logic | Feedback |
| 5 | SARIF output | GH Action | v0.2.0 QA | v0.2.0 ✓ |
| 6 | LLM client | Embedding SDK | Semantic sim | Blog |
| 7 | Multi-sample | JSON Schema | Faithfulness | v0.3.0 ✓ |
| 8 | BUFFER | BUFFER | BUFFER | Retro |

Verschil: Evals Lead bouwt metrics vanaf week 1 (was week 3). Tech Lead focust op infra. Week 8 is expliciet buffer.

# 3. Weekplannen (Geschoond)

## Week 1: Skeleton + Eerste Metric

Exit criteria: verdict run werkt met hardcoded test, must_contain metric geeft pass/fail

### Tech Lead

- Cargo workspace: verdict-core, verdict-metrics, verdict-cli

- Clap commands: run, ci, init, version (alleen)

- Config parsing (eval.yaml v1, minimal)

- Test runner skeleton (sync, single-threaded)

### Evals Lead

- MustContain metric implementation

- MustNotContain metric implementation

- Metric trait definitie + test harness

### SDK/DX

- Claim 'verdict' op PyPI, npm, crates.io

- homebrew-verdict tap setup

## Week 2: Storage + Cache

Exit criteria: Tests worden opgeslagen in SQLite, tweede run is 10x sneller (cached)

### Tech Lead

- SQLite schema (4 tabellen: runs, results, quarantine, cache)

- Test runner writes naar DB na elke test

- LLM client trait + dummy implementation

### Evals Lead

- VCR cache: record/replay voor LLM calls

- Cache key: hash(model + prompt + temperature)

- --refresh-cache flag

### SDK/DX

- GitHub Actions workflow (cargo-dist, 6 platforms)

- Musl build voor Alpine

## Week 3: v0.1.0 Release

Exit criteria: pip install verdict && verdict init && verdict run werkt op verse machine

### Tech Lead

- JUnit XML reporter

- Exit codes: 0=pass, 1=fail, 2=config error

- --output junit|json flags

### Evals Lead

- Golden test set: 10 cases voor smoke tests

- Metric edge cases documenteren

### SDK/DX

- Release v0.1.0 naar alle kanalen

- Verify install op Ubuntu, macOS, Windows

- README quickstart (<5 min)

## Week 4: Flake Handling

Exit criteria: Flaky test passeert na retry, quarantine voorkomt false-positive gate failures

### Tech Lead

- --rerun-failures N flag (default: 2)

- Outcome classification: pass|fail|flaky|error

- Attempt tracking (embedded JSON in results)

### Evals Lead

- verdict quarantine add/remove/list commands

- --quarantine-mode warn (default)

- Quarantine = 'skipped' in JUnit output

### SDK/DX

- RFC-002: Error message style guide

- Top-10 error scenarios met contextual hints

## Week 5: v0.2.0 Stable Gate

Exit criteria: Design partner kan SARIF zien in GitHub PR, gate blokkeert merge bij failures

### Tech Lead

- SARIF 2.1.0 output generator

- --output sarif flag

### SDK/DX

- GitHub Action: verdict-eval/action@v1

- SARIF upload naar Code Scanning

- Marketplace listing

### Evals Lead

- v0.2.0 volledige test pass met design partners

## Week 6-7: v0.3.0 RAG Metrics

Exit criteria: RAG team kan hallucination detecteren met Faithfulness metric

### Week 6

- LLM client: OpenAI + Anthropic providers

- Embedding provider: OpenAI ada-002

- Semantic similarity metric (cosine threshold)

- JSON Schema metric

### Week 7

- Faithfulness metric (LLM-as-judge)

- Multi-sample voting (3 samples, majority)

- Answer Relevancy metric

- v0.3.0 release

## Week 8: Buffer & Hardening

⚠️ GEEN NIEUWE FEATURES

- Bug fixes van design partner feedback

- Performance optimalisatie (parallel test execution als nodig)

- Documentatie compleet maken

- Retrospective: wat ging goed/fout?

- Planning v0.4.0 scope

# 4. Expliciet Verwijderd uit MVP

| Feature | Was in | Nu |
| --- | --- | --- |
| Fingerprint-based incremental | Week 2 | v0.4.0 (nice-to-have) |
| Compare mode (baseline vs candidate) | Week 5 | v0.4.0 (stub only) |
| Pairwise + swap mitigation | Week 5-6 | v0.5.0+ |
| Episodes + steps tables | Week 2 | v0.5.0+ |
| trace_must_call_tool | Week 3 | v0.5.0+ |
| Sequential early-stop | Week 6 | v0.4.0 |
| FP tracking dashboard | Week 8 | v0.4.0 |
| Dispute button | Week 8 | v0.4.0 |

# 5. Hersteld uit ADR-001

Deze items waren in ADR-001 maar misten in v2.0:

| Item | Hersteld in |
| --- | --- |
| False positive target <2% | Week 8 retrospective: meten over design partner data |
| Config version + migration | Week 1: version: 1 verplicht, error als missing |
| RFC-002 Error Message Guide | Week 4: SDK/DX eigenaar |
| Relative thresholds (5% regression) | v0.4.0: pas relevant met compare mode |

# 6. Succes Criteria per Milestone

## v0.1.0 (Week 3) — "Het werkt"

- Design partner kan installeren zonder hulp (<5 min)

- 10 smoke tests passen

- JUnit output is valide XML

- Cached run is >5x sneller dan first run

## v0.2.0 (Week 5) — "Het is stabiel"

- Geen false positive gate failures over 1 week CI runs

- Flaky test wordt correct geclassificeerd na rerun

- SARIF annotations zichtbaar in GitHub PR

- Quarantine voorkomt bekende flaky failures

## v0.3.0 (Week 7) — "RAG teams kunnen ons gebruiken"

- Faithfulness metric detecteert hallucination in RAG response

- Semantic similarity vangt meaning drift bij prompt refactor

- LLM-judge is stabiel: <10% vote disagreement

- Minstens 2 design partners gebruiken v0.3.0 in productie CI

# 7. CLI Reference (MVP)

# v0.1.0
verdict init                        # Create eval.yaml
verdict run                         # Run all tests
verdict ci                          # CI mode (exit codes)
# v0.2.0
verdict ci --rerun-failures 2       # Retry failed tests
verdict quarantine add --test t1    # Quarantine flaky test
verdict ci --quarantine-mode warn   # Don't fail on quarantined
verdict ci --output sarif           # SARIF for GitHub
# v0.3.0
verdict run --refresh-cache         # Force new LLM calls
verdict cache clear                 # Clear all cached
# NIET in MVP:
# verdict compare                   # → v0.4.0
# verdict baseline                  # → v0.4.0
# verdict ci --incremental          # → v0.4.0

# 8. Risico's (Herzien)

| Risico | Mitigatie | Eigenaar |
| --- | --- | --- |
| LLM-judge instability | 3-sample voting, report disagreement | Evals Lead |
| Cache invalidation bugs | Conservatieve key (model+prompt+temp) | Evals Lead |
| SARIF spec complexity | Minimal viable output eerst | Tech Lead |
| Design partner no-show | 5 partners, 3 committed minimum | DevRel |
| Scope creep (weer) | Dit document is contract. Wijzigingen via ADR. | Hele team |

───────────────────────────────────────────

v3.0 — Scherper, realistischer, gefocust op RAG teams.

Beslissing: Trace/agent features zijn v0.5.0+, niet MVP.

Week 8 = buffer, niet features.

Team alignment vereist. Bevestig voor maandag.