# Verdict — Developer Handoff / Start Document

Datum: 2025-12-20 (Europe/Amsterdam)

# 1. TL;DR (waar je dit project voor bouwt)

Verdict is geen 'AI-tool' maar CI-infrastructuur met AI-specifieke meetproblemen erbovenop. Het productdoel is een PR-gate die regressies in RAG pipelines vangt en die teams aan laten staan.

MVP (v0.1–v0.3) draait om:

CI-native output: JUnit XML + SARIF (GitHub Code Scanning) + duidelijke exit codes

Stabiliteit: rerun-on-failure, flake detectie, quarantine lane (warn by default)

Snelheid: VCR cache (record/replay) + cache warming in CI

RAG-first: deterministische checks + RAG metrics (semantic similarity, JSON schema, later faithfulness judge)

Niet in MVP (v0.5+): agent/tool-calling/trajectory eval, episodes/steps traces, uitgebreide compare/pairwise.

# 2. Scope & release milestones (v3 plan)

Onze planning is bewust scherp en 'boring': elke week 4 dagen bouwen + 1 dag buffer/hardening.

| Week / Release | Wat moet werken | Exit criteria (kort) |
| --- | --- | --- |
| Week 3 — v0.1.0 | run + ci, must_contain, JUnit, VCR cache | Install <5 min; 10 smoke tests; cached run >5x sneller |
| Week 5 — v0.2.0 | Stable gate: reruns, quarantine, SARIF, GitHub Action | Geen FP gate failures 1 week; SARIF zichtbaar in PR |
| Week 7 — v0.3.0 | RAG ready: semantic sim + JSON schema + (fast-follow) faithfulness judge | LLM-judge <10% disagreement; 2 partners in CI |
| Week 9 — v0.4.0 | Compare (stub): baseline save + simpele diff | Niet blocking op pairwise; alleen basis-delta report |
| Week 11+ — v0.5.0 | Agent ready: traces/episodes/steps + trace assertions | Alleen als markt/partners dit vragen |

# 3. Repo layout (workspace)

We werken als Cargo workspace met drie crates:

crates/verdict-cli  — clap subcommands, exit codes, CI-mode, wiring

crates/verdict-core — engine (runner), storage (SQLite), VCR cache, quarantine service, reporters (JUnit/SARIF/JSON), otel export (stub)

crates/verdict-metrics — metrics/oracles (must_contain, must_not_contain; later JSON schema, semantic sim, faithfulness)

Belangrijk: core blijft zo klein mogelijk. Geen dashboards, geen server, geen 'platform' in MVP.

# 4. Config (eval.yaml) en datamodel

Config is YAML met verplichte versioning vanaf dag 1. Minimal schema:

version: 1
suite: <naam>
model: <provider/model>
settings: {parallel, timeout_seconds, cache, seed}
tests: [{id, input:{prompt, context?}, expected:{type,...}, tags?, metadata?}]

Expected types (MVP):

must_contain / must_not_contain (deterministisch)

json_schema (v0.3; deterministisch)

semantic_similarity_to (v0.3; embedding-based)

judge_criteria (v0.3; LLM-as-judge wrapper)

SQLite (MVP) heeft 4 tabellen: runs, results (met attempts_json + output_json), quarantine, cache.

# 5. CLI commands (MVP)

Belangrijkste commands:

verdict init        # genereert eval.yaml

verdict run         # lokale run + console summary

verdict ci          # CI run: schrijft junit.xml + sarif.json (+ run.json), zet exit codes

verdict quarantine add/remove/list  # lane voor flakes/known failures

Exit codes:

0 = alles ok (pass/warn/flaky telt als non-blocking tenzij strict)

1 = test failures / errors (blokkeer merge)

2 = config error / misconfig / fatal setup

# 6. Stabiliteit: reruns, flaky, quarantine, warn

Waarom: false positives killen adoption. We optimaliseren op ‘gate blijft aan’.

Rerun-on-failure:

• verdict ci --rerun-failures N (default 2 in plan).

Flake detectie (MVP): fail+pass across attempts => status=flaky (niet hard fail).

Quarantine lane:

quarantine add: markeer test_id binnen suite + reason

quarantine-mode warn (default): quarantined wordt WARN, en in JUnit als skipped

quarantine-mode strict: quarantined wordt FAIL (alleen als team dit wil)

LLM-as-judge (v0.3): 3-sample voting, majority. Disagreement (2-1) => report as unstable/warn, niet fail. Early-exit bij 2 unaniem.

# 7. VCR cache: record/replay (performance, niet determinisme)

Cache is primair performance. Verwacht geen 'perfect determinisme' in live mode. Daarom: altijd rapporteren of een resultaat cached vs live was.

Cache key moet conservatief zijn (minimaal: model + prompt + relevante settings; later ook retrieval/context hash).

Belangrijke UX:

--refresh-cache (force live calls en overschrijf cache)

CI cache warming: .eval/ directory als CI cache artifact (restore-keys)

# 8. CI & GitHub integratie

CI-mode schrijft minimaal:

junit.xml (voor PR checks / test UI)

sarif.json (voor Code Scanning findings in PR)

run.json (machine-readable artifact; handig voor debugging)

GitHub Action (v0.2): verdict-eval/action@v1 uploadt SARIF naar Code Scanning.

# 9. Packaging & releases (RFC-001)

Release source-of-truth = GitHub Releases (binaries + checksums). Daarna thin wrappers:

pip (PyPI): platform wheels met prebuilt binary

npm: postinstall download de juiste binary + checksum verify

Homebrew: tap + formula die binary downloadt

cargo (bonus): crates.io voor Rust gebruikers

Tooling: cargo-dist (met fallback als edge cases).

# 10. Dev setup (lokale build & run)

Prereqs:

Rust stable toolchain (cargo)

SQLite (via rusqlite bundled; geen server)

Commands:

cargo build

cargo test

cargo run -p verdict-cli -- --help

cargo run -p verdict-cli -- ci --config eval.yaml

# 11. Waar je als nieuwe developer direct impact maakt

Prioriteiten (op volgorde):

1) CI correctness: JUnit/SARIF validity + exit codes consistent

2) Cache correctness: key design, refresh, cached/live reporting

3) Quarantine + reruns: edge cases en DX (goede foutmeldingen)

4) Providers: OpenAI/Anthropic client + secrets handling in CI

5) Metrics v0.3: JSON schema, semantic similarity, faithfulness judge (met unstable semantics)

# 12. Definition of Done (DoD) voor PRs

Unit tests of minimal regression tests toegevoegd (zeker voor parsers/reporters).

CI draait op minimaal Linux + macOS (Windows bij packaging changes).

User-facing errors zijn actionable (wat moet ik doen, welke flag/env var).

Geen nieuwe feature in buffer-week zonder expliciete ADR.